# BETCHWORTH PARISH COUNCIL

Budget Spend Position

## Introduction

Betchworth Parish Council have reviewed their financial position to understand if we are in a position to undertake the projects planned.

## Current Balance

As at 8th September 2026, the balance of Council funds was £133,005. Keeping £54,000 as reserve, that leaves £47,767 CIL spend and £31,238 funds for open spend.

CIL Funds Available to Spend as at 8/9/26

- £26,776 to be spent by 31st March 2027

- £16,450 to be spent by 23/11/28

- £4,540 to be spent by 23/5/29

- TOTAL available: £47,767

## Forecast March position

| Item | Total (ex VAT) |
| --- | --- |
| Committed spend - CIL | £ 10,426 |
| Committed spend - Other | £ 22,005 |
| Training, maintenance, litterpick budget | £ 1,545 |
| Forecast income | £ 3,012 |
| Total CIL leftover | £ 37,341 |
| Total cash leftover | £ 9,233 |
| If we go ahead with Tranquil Woods purchase and initial setup | £ 38,800 |
| Total CIL leftover | £ - |
| Total cash leftover | £ 7,775 |
| If we don’t go ahead with Tranquil Woods purchase and initial setup | £ 1,455 |
| Total CIL leftover | £ 37,341 |
| Total cash leftover | £ 7,778 |

## Future Projects

| Project | Estimate (£ ex VAT) |
| --- | --- |
| Tranquil Woods – Annual maintenance | 4,000 |
| Tranquil Woods – year 1 | 25,000 |
| Tranquil Woods – year 2 | TBC |
| TOTAL Woodland | 29,000 |
| Village Plan | 6,000 |
| Burial Ground parking space | 8,000 |
| Allotment fencing | 2,000 |
| Defib at the Hamilton room | 3,000 |
| School railings | 2,000 |
| Flooding signs, depth marker posts and sensor bollard | 10,000 |
| Track resurfacing by Burial Ground | 1,000 |
| Arrow sign for the Burial Ground to help visitors find it | 100 |
| Tarmac coffin path patch updates | 2,000 |
| Village weather station | 240 |
| TOTAL excluding Woodland | 34,340 |